## Slide 1
CONTEXT | MIGRATE FROM SLZ 2.0 TO RLZ
Migration Plan & Main Points
CTO Team — Cloud Platform & RLZ Program
1
The migration to RLZ will follow a similar approach to the AWS SLZ 4.0 migration. In this case, a big-bang approach is not required, as the migration can be carried out on a project-by-project basis.
• Workload subscriptions will not be redeployed. Connected to RLZ with updated DNS/Network.
• Global services (Avamar, Dynatrace, CMDB) will be redeployed and reconfigured.
• Firewall rules will be migrated to the RLZ (Transparent to Santander Entity).
• Backup historical data will be imported into the RLZ.
• Azure policies will be standardized through Management Groups.

## Slide 2
KEY POINTS TO CONSIDER
The RLZ defines the following mandatory requirements:
CTO Team — Cloud Platform & RLZ Program
2
SPN Usage Restriction
Not valid use SPN for all services. Only Managed Identities or EntraID Applications
Legacy SPN Exceptions
For services only supporting SPN, use SPN API via ServiceNow Request.
Migration Timeline
Global Public Cloud could start the migration in September
HUB Workloads
All workloads from the HUB will be re-deploy

## Slide 3
NEXT STEPS
Immediate actions to initiate the migration program
CTO Team — Cloud Platform & RLZ Program
3
01 Project Manager: Appoint PM to oversee effective coordination.
02 Dedicated Owners: Assign a dedicated owner for each project.
03 Migration Priorities: Define and agree on priorities across all projects.
04 Working Sessions: Establish regular sessions with project teams.
05 MASTER PLAN CONSOLIDATION: Consolidate scope, timelines, dependencies, and budget.

## Slide 4
PROJECTS RESOURCES
Application Resource Inventory by Environment
CTO Team — Cloud Platform & RLZ Program
4
# | Application Name | APM Technical | DEV | PRE | PRO
01 | Liquidity Monitor on Blockchain | APMT0100020586 | 1 | 1 | 2
02 | Data Management (CLOUDERA EXIT) | APMT0100069421 | 1 | - | -
03 | AML CIB - ThetaRay | APMT0100023688 | 6 | 7 | 8
04 | OASIS | APMT0100021340 | 1 | 1 | 1
05 | Data Universe Ecosystem (DUNE) | APMT0100023352 | 1 | 1 | 1
06 | Hybrid Balancer | APMT0100021272 | 1 | 1 | 1
07 | KARMA | — | 1 | - | -
08 | BDR Feeding Engine | APMT0100022480 | 1 | 1 | 1
09 | XVA Qlik | APMT0100024568 | 5 | 2 | 2
10 | Digital Platform Employee | APMT0100021240 | 1 | - | -
11 | Communications Surveillance | APMT0100023673 | 2 | 1 | 1

## Slide 5
PROJECTS RESOURCES
Application Resource Inventory by Environment
CTO Team — Cloud Platform & RLZ Program
5
# | Application Name | APM Technical | DEV | PRE | PRO
12 | SCIB ThetaRay Corporates | APMT0100022727 | 1 | 1 | 1
13 | Backup | APMT0100023304 | - | 1 | 1
14 | Data Intelligence (DICTE) | APMT0100051269 | 1 | 1 | 1
15 | PREVENTIVE MANAGEMENT | APMT0100023581 | - | 2 | -
16 | DUNE Isolated | APMT0100220844 | - | - | 1
17 | XVA | — | 1 | - | -
18 | LANDING ZONE (Shared) | — | - | 1 | 5
19 | LABORATORIO CTO IAC (Shared) | — | 1 | - | -
20 | LABORATORIO ARCANE (Shared) | — | 1 | - | -
21 | PRODUCCION (Shared) | — | 2 | 4 | 4
22 | IAS (Development Env) (Shared) | — | 12 | - | 1